# Product Requirements Document (PRD)

## HYDROMAT Digital Ecosystem

Versi: 1.0
Status: Draft
Document Owner: Product Management

# 1. Executive Summary

HYDROMAT merupakan platform digital yang mendukung operasional bisnis depot air minum isi ulang dengan model waralaba (franchise) maupun depot milik perusahaan (HKP). Berdasarkan proposal, HYDROMAT telah memiliki jaringan sekitar 50 depot yang tersebar di wilayah Jabodetabek, Jawa Barat, Banten, hingga Jawa Tengah.

Saat ini operasional depot masih bergantung pada proses manual atau aplikasi yang terpisah-pisah sehingga diperlukan satu platform terpadu untuk mengelola seluruh aktivitas bisnis.

Platform yang akan dibangun terdiri dari beberapa modul utama:

- Customer Mobile App

- Admin Depot

- Head Office Portal

- Franchise Management

- Delivery Management

- Customer Loyalty

- CRM

- WhatsApp Business Integration

- Business Intelligence Dashboard

# 2. Product Vision

Menjadi platform digital end-to-end bagi seluruh operasional bisnis depot air minum sehingga seluruh proses mulai dari pemesanan pelanggan hingga pelaporan pusat dapat dilakukan secara digital.

# 3. Product Mission

Menyediakan sistem yang mampu

- meningkatkan penjualan depot

- mempercepat proses pemesanan

- meningkatkan loyalitas pelanggan

- memudahkan monitoring seluruh depot

- memberikan insight bisnis secara realtime

# 4. Business Goals

## Goal 1

Digitalisasi seluruh operasional depot.

## Goal 2

Mengurangi proses manual.

## Goal 3

Meningkatkan repeat order pelanggan.

## Goal 4

Memberikan dashboard bisnis kepada Head Office.

## Goal 5

Standarisasi operasional seluruh cabang.

# 5. Problem Statement

## Customer

Pelanggan mengalami kesulitan untuk

- melakukan order cepat

- mengetahui status pengiriman

- melihat histori pembelian

- memperoleh promo yang relevan

## Depot

Pemilik depot mengalami kesulitan

- pencatatan transaksi

- stok galon

- stok air

- stok tutup

- stok segel

- laporan harian

## Head Office

Kesulitan

- monitoring seluruh depot

- monitoring omzet

- monitoring performa franchise

- monitoring kualitas pelayanan

# 6. Product Scope

## In Scope

### Customer

- Registrasi

- Login

- Order Air

- Jadwal Pengiriman

- Membership

- Voucher

- Promo

- Reward

- Tracking Order

- Riwayat Order

- Pembayaran Digital

- Rating Driver

- Customer Support

### Depot

- Dashboard

- Kelola Pesanan

- Kelola Produk

- Kelola Harga

- Kelola Driver

- Kelola Stok

- Kelola Area Pengiriman

### Driver

- Menerima Order

- Navigasi

- Update Status

- Bukti Pengiriman

### Head Office

- Monitoring seluruh depot

- Monitoring omzet

- Monitoring pelanggan

- Monitoring franchise

- Dashboard KPI

# 7. Out of Scope

- ERP

- Accounting

- Payroll

- HRIS

- Manufacturing

# 8. Stakeholder

| Role | Responsibility |
| --- | --- |
| Customer | Melakukan pembelian air |
| Driver | Mengirim pesanan |
| Depot Owner | Mengelola depot |
| Franchise Owner | Mengelola franchise |
| Admin HO | Monitoring seluruh cabang |
| Marketing | Promo dan Campaign |
| Finance | Laporan penjualan |

# 9. User Persona

## Customer

Pain Point

- Sulit order

- Harus telepon

- Tidak tahu posisi driver

Goal

- Order cepat

- Delivery cepat

- Promo menarik

## Depot Owner

Pain Point

- Banyak pencatatan manual

- Sulit melihat laporan

Goal

- Operasional lebih efisien

- Laporan realtime

## Head Office

Pain Point

- Sulit memonitor seluruh depot

Goal

- Dashboard realtime

- Data terpusat

# 10. Success Metrics

| KPI | Target |
| --- | --- |
| Daily Active User | >70% |
| Repeat Order | >60% |
| Order Success Rate | >98% |
| Delivery SLA | <60 menit |
| Customer Rating | >4.8 |
| Order via Digital | >90% |

# 11. High Level Modules

- Customer Mobile App

- Customer Web

- Admin Depot

- Driver App

- Franchise Portal

- Head Office Portal

- CRM

- Loyalty

- WhatsApp Integration (proposal juga menyebutkan penggunaan WhatsApp Business Daily Broadcast untuk komunikasi pelanggan).

- Dashboard BI

- Notification Service

- Payment Gateway

- Reporting Engine

# 12. Product Architecture

Customer Mobile App

│

┌──────────────────┼──────────────────┐

│                  │                  │

Authentication     Product Catalog     Customer Profile

│                  │                  │

└────────────── Order Service ───────────────┐

│

Payment Service

│

Delivery Management

│

┌────────────────────────────────┼────────────────────────────┐

│                                │                            │

Driver Application              Admin Depot                Head Office

│                                │                            │

Route & Status                 Inventory                  Dashboard BI

│                                │                            │

└──────────────────────── ERP / Reporting ────────────────────┘

# 13. Core Business Process

## 13.1 Customer Registration

### Actor

- Customer

### Flow

- Customer membuka aplikasi

- Registrasi menggunakan nomor HP

- OTP dikirim

- OTP diverifikasi

- Customer mengisi profil

- Account aktif

## 13.2 Order Air Minum

Flow

Customer

↓

Pilih Depot

↓

Pilih Produk

↓

Input Jumlah

↓

Pilih Jadwal

↓

Pilih Pembayaran

↓

Create Order

↓

Depot menerima order

↓

Driver Assignment

↓

Delivery

↓

Customer menerima

↓

Rating

## 13.3 Delivery Process

Order Masuk

↓

Admin Depot

↓

Packing

↓

Assign Driver

↓

Driver Berangkat

↓

Driver Sampai

↓

Customer Sign

↓

Order Complete

## 13.4 Repeat Order

Customer

↓

History Order

↓

Order Again

↓

Checkout

↓

Complete

# 14. Functional Requirements

## Module 1 — Authentication

### FR-001

User dapat registrasi menggunakan nomor HP.

Priority

Critical

### FR-002

OTP dikirim melalui SMS/WhatsApp.

Priority

Critical

### FR-003

OTP berlaku 5 menit.

### FR-004

OTP hanya dapat digunakan sekali.

### FR-005

Login menggunakan nomor HP.

### FR-006

Login menggunakan Google.

### FR-007

Forgot Password.

### FR-008

Logout.

### FR-009

Session timeout.

### FR-010

Multi-device login management.

# Module 2 — Customer Profile

## FR-011

Edit Profile

## FR-012

Multiple Address

## FR-013

Favorite Depot

## FR-014

Membership Status

## FR-015

Point Balance

## FR-016

Voucher List

## FR-017

Notification Preference

## FR-018

Delete Account

# Module 3 — Product Catalog

## FR-019

List seluruh produk.

## FR-020

Search produk.

## FR-021

Kategori produk.

## FR-022

Harga per depot.

## FR-023

Promo produk.

## FR-024

Produk tersedia/tidak.

## FR-025

Estimasi delivery.

## FR-026

Stock availability.

# Module 4 — Shopping Cart

FR-027

Tambah produk

FR-028

Edit Qty

FR-029

Delete Item

FR-030

Voucher

FR-031

Promo

FR-032

Membership Discount

FR-033

Delivery Fee

FR-034

Tax Calculation

# Module 5 — Checkout

FR-035

Konfirmasi alamat

FR-036

Pilih jadwal

FR-037

Pilih pembayaran

FR-038

Catatan customer

FR-039

Review order

FR-040

Submit order

# Module 6 — Payment

FR-041

Cash

FR-042

Transfer

FR-043

QRIS

FR-044

E-Wallet

FR-045

Virtual Account

FR-046

Payment Confirmation

FR-047

Refund

FR-048

Payment History

# Module 7 — Order Management

FR-049

Create Order

FR-050

Update Order

FR-051

Cancel Order

FR-052

Reschedule

FR-053

Repeat Order

FR-054

Track Order

FR-055

Order Timeline

FR-056

Order History

# Module 8 — Delivery

FR-057

Assign Driver

FR-058

Accept Delivery

FR-059

Navigation

FR-060

Pickup

FR-061

On Delivery

FR-062

Arrived

FR-063

Proof of Delivery

FR-064

Signature

FR-065

Photo Delivery

FR-066

Complete

# Module 9 — Inventory

FR-067

Stock Air

FR-068

Stock Galon

FR-069

Stock Tutup

FR-070

Stock Segel

FR-071

Stock Produk

FR-072

Stock Adjustment

FR-073

Stock Opname

FR-074

Low Stock Alert

# Module 10 — Depot Management

FR-075

Kelola Depot

FR-076

Jam Operasional

FR-077

Area Delivery

FR-078

Delivery Radius

FR-079

Delivery Fee

FR-080

Holiday Setting

# Module 11 — Franchise Management

Proposal menunjukkan model bisnis HYDROMART mencakup depot berstatus Waralaba dan HKP, sehingga sistem perlu mendukung pengelolaan kedua jenis operasional tersebut.

FR-081

Tambah Franchise

FR-082

Monitoring Franchise

FR-083

Royalty

FR-084

Performance

FR-085

Sales Report

FR-086

Audit

# Module 12 — CRM

FR-087

Customer Segmentation

FR-088

Campaign

FR-089

Coupon

FR-090

Voucher

FR-091

Birthday Promo

FR-092

Referral

FR-093

Push Notification

FR-094

WhatsApp Broadcast

Proposal juga mencantumkan penggunaan WhatsApp Business Daily Broadcast sebagai media penyampaian informasi kepada pelanggan.

# Module 13 — Reporting

FR-095

Daily Sales

FR-096

Monthly Sales

FR-097

Top Customer

FR-098

Top Depot

FR-099

Delivery SLA

FR-100

Executive Dashboard

## Prioritas MVP

### P1 (Go Live)

- Authentication

- Customer

- Order

- Payment

- Delivery

- Depot

- Inventory

- Dashboard dasar

### P2

- Loyalty

- Referral

- CRM

- WhatsApp Automation

- Membership

### P3

- AI Recommendation

- Demand Forecast

- Dynamic Pricing

- Customer Analytics

# 15. Product Backlog

| Epic | Priority | Sprint |
| --- | --- | --- |
| Authentication | Critical | Sprint 1 |
| Customer Profile | High | Sprint 1 |
| Product Catalog | High | Sprint 1 |
| Order Management | Critical | Sprint 2 |
| Payment | Critical | Sprint 2 |
| Delivery | Critical | Sprint 3 |
| Inventory | High | Sprint 3 |
| Depot Management | High | Sprint 4 |
| Franchise Management | Medium | Sprint 4 |
| CRM & Loyalty | Medium | Sprint 5 |
| Reporting | High | Sprint 5 |
| Admin Portal | High | Sprint 6 |

# Epic 1 — Authentication

## User Story 1

ID: US-001

As a
Customer

I want
mendaftar menggunakan nomor HP

So that
saya dapat mulai menggunakan aplikasi.

### Acceptance Criteria

Given customer belum memiliki akun

When customer memasukkan nomor HP

Then sistem mengirim OTP

And OTP masih berlaku selama 5 menit

And akun dibuat setelah OTP berhasil diverifikasi

## US-002

Sebagai customer

Saya ingin login menggunakan OTP

Sehingga tidak perlu mengingat password.

Acceptance

- OTP valid

- OTP sekali pakai

- Login berhasil

## US-003

Sebagai customer

Saya ingin login menggunakan Google.

## US-004

Sebagai customer

Saya ingin logout.

## US-005

Sebagai customer

Saya ingin mengubah password.

# Epic 2 — Customer Profile

## US-006

Customer dapat mengubah nama.

## US-007

Customer dapat mengubah foto.

## US-008

Customer dapat memiliki lebih dari satu alamat.

Acceptance

- Tambah alamat

- Edit alamat

- Delete alamat

- Set Primary Address

## US-009

Customer dapat menyimpan depot favorit.

## US-010

Customer melihat histori transaksi.

## US-011

Customer melihat point.

## US-012

Customer melihat voucher.

# Epic 3 — Product Catalog

## US-013

Melihat seluruh produk.

## US-014

Mencari produk.

## US-015

Melihat promo.

## US-016

Melihat stok.

## US-017

Melihat harga.

## US-018

Melihat estimasi pengiriman.

# Epic 4 — Shopping Cart

## US-019

Tambah produk ke keranjang.

Acceptance

Given customer membuka produk

When klik Tambah

Then produk masuk ke cart

## US-020

Edit Quantity

## US-021

Hapus produk.

## US-022

Gunakan Voucher.

## US-023

Gunakan Promo.

## US-024

Hitung biaya kirim.

# Epic 5 — Checkout

## US-025

Pilih alamat.

## US-026

Pilih jadwal.

## US-027

Pilih metode pembayaran.

## US-028

Tambah catatan.

## US-029

Review order.

## US-030

Submit order.

Acceptance

Given semua data valid

When klik Checkout

Then order berhasil dibuat

And invoice dibuat

And depot menerima order

# Epic 6 — Payment

## US-031

Bayar QRIS.

## US-032

Bayar Cash.

## US-033

Bayar Transfer.

## US-034

Bayar VA.

## US-035

Refund.

## US-036

Riwayat pembayaran.

# Epic 7 — Order

## US-037

Create Order.

## US-038

Cancel Order.

## US-039

Repeat Order.

## US-040

Track Order.

Acceptance

Given order sudah dibuat

When driver berangkat

Then status berubah menjadi

ON DELIVERY

## US-041

Order History.

## US-042

Rating Order.

## US-043

Favorite Order.

## US-044

Reschedule.

# Epic 8 — Delivery

## US-045

Driver menerima order.

## US-046

Driver menuju depot.

## US-047

Pickup.

## US-048

Driver menuju customer.

## US-049

Proof of Delivery.

Acceptance

- Upload Foto

- GPS Location

- Timestamp

- Customer Signature

## US-050

Complete Delivery.

# Epic 9 — Depot Management

## US-051

Tambah depot.

## US-052

Edit depot.

## US-053

Kelola jam operasional.

## US-054

Kelola area pengiriman.

## US-055

Kelola biaya kirim.

## US-056

Kelola driver.

## US-057

Assign Driver.

# Epic 10 — Inventory

## US-058

Tambah stok.

## US-059

Stock opname.

## US-060

Adjust stok.

## US-061

Low Stock Notification.

## US-062

History stok.

## US-063

Barang masuk.

## US-064

Barang keluar.

# Epic 11 — Franchise

Proposal menunjukkan bahwa jaringan HYDROMART terdiri dari depot Waralaba dan HKP, sehingga diperlukan kemampuan monitoring berdasarkan jenis kepemilikan dan performa masing-masing depot.

## US-065

Tambah Franchise.

## US-066

Monitoring Royalti.

## US-067

Monitoring Sales.

## US-068

Monitoring KPI.

## US-069

Performance Ranking.

## US-070

Audit Franchise.

# Epic 12 — CRM

## US-071

Customer Segment.

## US-072

Create Campaign.

## US-073

Push Notification.

## US-074

WhatsApp Broadcast.

Proposal juga menyebutkan penggunaan WhatsApp Business Daily Broadcast untuk menyampaikan informasi kepada pelanggan, sehingga modul CRM perlu mendukung pengelolaan kampanye melalui kanal tersebut.

## US-075

Birthday Promo.

## US-076

Referral Program.

## US-077

Point Expiration.

## US-078

Coupon Management.

# Epic 13 — Dashboard

## US-079

Dashboard Sales.

## US-080

Dashboard Customer.

## US-081

Dashboard Delivery.

## US-082

Dashboard Inventory.

## US-083

Dashboard Franchise.

## US-084

Executive Dashboard.

# Definition of Ready (DoR)

Sebuah user story dianggap siap dikerjakan apabila:

- Requirement telah disetujui Product Owner.

- Acceptance Criteria lengkap.

- UI/UX tersedia (jika diperlukan).

- Tidak memiliki dependency yang belum terselesaikan.

- Estimasi story point telah disepakati tim.

# Definition of Done (DoD)

Sebuah user story dianggap selesai apabila:

- Development selesai.

- Unit test lulus.

- Code review selesai.

- QA/UAT berhasil.

- Dokumentasi diperbarui.

- Tidak ada bug dengan prioritas Critical atau High.

- Siap dirilis ke production.

## Sprint Planning (Estimasi)

| Sprint | Fokus |
| --- | --- |
| Sprint 1 | Authentication, Profile, Catalog |
| Sprint 2 | Cart, Checkout, Payment |
| Sprint 3 | Order, Delivery |
| Sprint 4 | Depot & Inventory |
| Sprint 5 | CRM, Loyalty, Dashboard |
| Sprint 6 | Franchise, Reporting, Hardening |

# 16. Logical Data Model

## Entity Relationship (High Level)

Customer

──────────────

customer_id (PK)

name

phone

email

membership_level

point_balance

status

created_at

│1

│

│N

CustomerAddress

──────────────

address_id (PK)

customer_id (FK)

label

address

latitude

longitude

is_primary

│1

│

│N

Order

──────────────

order_id (PK)

customer_id

depot_id

driver_id

payment_id

status

delivery_schedule

subtotal

delivery_fee

discount

total

│1

│

│N

OrderItem

──────────────

order_item_id

order_id

product_id

qty

price

subtotal

Product

──────────────

product_id

product_name

category

price

stock

status

Depot

──────────────

depot_id

depot_name

franchise_type

address

city

province

latitude

longitude

status

Driver

──────────────

driver_id

depot_id

name

phone

vehicle

status

Payment

──────────────

payment_id

method

status

paid_at

reference_number

Inventory

──────────────

inventory_id

depot_id

product_id

stock

minimum_stock

Promotion

──────────────

promo_id

title

type

start_date

end_date

status

# 17. Business Rules

## Customer

BR-001

Nomor HP hanya boleh dimiliki oleh satu akun.

BR-002

OTP berlaku maksimal 5 menit.

BR-003

Customer wajib memiliki minimal satu alamat.

BR-004

Customer dapat memiliki maksimal 20 alamat.

## Order

BR-005

Order tidak dapat diubah setelah driver melakukan pickup.

BR-006

Order hanya dapat dibatalkan sebelum driver ditugaskan.

BR-007

Order yang dibatalkan setelah pembayaran online harus melalui proses refund.

BR-008

Minimal pembelian mengikuti kebijakan masing-masing depot.

BR-009

Area pengiriman mengikuti radius layanan depot.

## Delivery

BR-010

Satu driver hanya dapat menangani satu order aktif dalam satu waktu (dapat disesuaikan jika mendukung multi-drop).

BR-011

Proof of Delivery wajib berisi:

- Foto

- GPS

- Timestamp

BR-012

Status order harus mengikuti urutan:

Created

↓

Confirmed

↓

Preparing

↓

Driver Assigned

↓

Picked Up

↓

On Delivery

↓

Delivered

↓

Completed

## Membership

BR-013

Point diberikan setelah order selesai.

BR-014

Point hangus sesuai kebijakan perusahaan.

BR-015

Voucher tidak dapat digabung kecuali diizinkan oleh aturan promosi.

## Franchise

Proposal menunjukkan adanya depot berstatus Waralaba dan HKP, sehingga sistem harus mampu membedakan hak akses, pelaporan, dan monitoring berdasarkan tipe depot.

BR-016

Setiap depot memiliki satu tipe kepemilikan.

- HKP

- Waralaba

BR-017

Laporan Head Office dapat difilter berdasarkan tipe depot.

# 18. API Specification (High Level)

## Authentication

### Login

POST /api/v1/auth/login

Request

{

"phone": "08123456789"

}

Response

{

"success": true,

"otp_sent": true

}

Verify OTP

POST /api/v1/auth/verify

Refresh Token

POST /api/v1/auth/refresh

Logout

POST /api/v1/auth/logout

## Customer

GET /customers/profile

PUT /customers/profile

GET /customers/address

POST /customers/address

## Product

GET /products

Parameter

- keyword

- depot

- category

- page

- size

## Order

POST /orders

GET /orders

GET /orders/{id}

PUT /orders/{id}

DELETE /orders/{id}

## Delivery

POST /delivery/assign

PUT /delivery/start

PUT /delivery/finish

## Inventory

GET /inventory

PUT /inventory

## Dashboard

GET /dashboard/sales

GET /dashboard/customer

GET /dashboard/depot

# 19. External Integration

## Payment Gateway

Mendukung:

- QRIS

- Virtual Account

- E-Wallet

- Credit Card (opsional)

## WhatsApp Business

Proposal mencantumkan penggunaan WhatsApp Business Daily Broadcast sebagai media komunikasi pelanggan. Integrasi ini dapat dimanfaatkan untuk:

- Order confirmation

- Delivery notification

- Promo

- Reminder repeat order

- Campaign marketing

## Maps

Google Maps

Digunakan untuk

- Geocoding

- Routing

- Driver Navigation

## Push Notification

Firebase Cloud Messaging

## Analytics

Google Analytics / Firebase Analytics

# 20. Non-Functional Requirements

## Availability

Target uptime

99.9%

## Performance

Login

< 2 detik

Product Search

< 1 detik

Checkout

< 3 detik

Dashboard

< 5 detik

## Scalability

Harus mampu menangani:

- 100+ depot

- 1.000+ order/hari (MVP)

- 100.000+ customer terdaftar

- Skalabilitas horizontal untuk pertumbuhan berikutnya

## Security

### Authentication

- JWT

- Refresh Token

- MFA (opsional)

### Authorization

RBAC

Role:

- Customer

- Driver

- Depot Admin

- Franchise Owner

- Head Office Admin

- Super Admin

### Encryption

- TLS 1.3

- AES-256 untuk data sensitif saat disimpan

- Hash password menggunakan bcrypt atau Argon2

### Audit Log

Semua aktivitas penting dicatat:

- Login

- Logout

- Create Order

- Update Order

- Refund

- Perubahan harga

- Perubahan stok

# 21. Error Handling Standard

| HTTP Code | Meaning |
| --- | --- |
| 200 | Success |
| 201 | Created |
| 400 | Bad Request |
| 401 | Unauthorized |
| 403 | Forbidden |
| 404 | Not Found |
| 409 | Conflict |
| 422 | Validation Error |
| 500 | Internal Server Error |

# 22. Monitoring & Observability

Monitoring yang direkomendasikan:

- API Response Time

- Error Rate

- Payment Success Rate

- Delivery SLA

- Database Latency

- CPU & Memory Utilization

- Push Notification Success Rate

- WhatsApp Delivery Success Rate

# 23. Solution Architecture

## High Level Architecture

Customer Mobile App

│

Android / iOS / Web Portal

│

CDN + Load Balancer

│

API Gateway

│

┌───────────────┬──────────────┬──────────────┐

│               │              │              │

Authentication   Order Service  Customer Service  Product Service

│               │              │              │

├───────────────┼──────────────┼──────────────┤

│               │              │              │

Inventory      Delivery      Payment      Notification

│               │              │              │

└───────────────┴──────────────┴──────────────┘

│

PostgreSQL

│

Redis Cache

│

Object Storage

# 24. Google Cloud Deployment (Recommended)

| Layer | Recommended Service |
| --- | --- |
| Frontend | Firebase Hosting / Cloud Storage |
| Backend API | Cloud Run |
| API Gateway | API Gateway |
| Authentication | Firebase Authentication / Auth Service |
| Database | Cloud SQL PostgreSQL |
| Cache | Memorystore Redis |
| Storage | Cloud Storage |
| Monitoring | Cloud Monitoring |
| Logging | Cloud Logging |
| Secret | Secret Manager |
| CI/CD | Cloud Build |
| Container Registry | Artifact Registry |

# 25. Microservices

## Authentication Service

Responsibilities

- Login

- OTP

- Token

- Session

## Customer Service

Responsibilities

- Profile

- Address

- Membership

- Point

## Product Service

Responsibilities

- Product

- Category

- Price

- Promotion

## Order Service

Responsibilities

- Checkout

- Cart

- Order

- Status

## Inventory Service

Responsibilities

- Stock

- Stock Adjustment

- Warehouse

## Delivery Service

Responsibilities

- Driver

- Delivery

- Tracking

- Proof of Delivery

## Payment Service

Responsibilities

- Payment

- Refund

- Invoice

## CRM Service

Responsibilities

- Broadcast

- Campaign

- Voucher

- Loyalty

## Reporting Service

Responsibilities

- Dashboard

- KPI

- Analytics

- Export

# 26. Role Based Access Control (RBAC)

| Role | Permission |
| --- | --- |
| Customer | Create Order, View Order |
| Driver | Delivery Only |
| Depot Operator | Manage Order & Inventory |
| Depot Manager | Full Depot Management |
| Franchise Owner | View Own Depot Performance |
| Head Office | View All Depot |
| Finance | Payment & Refund |
| Marketing | Promotion & Campaign |
| Super Admin | Full Access |

# 27. Notification Matrix

| Event | Push | Email | WhatsApp |
| --- | --- | --- | --- |
| Register | ✓ | ✓ | ✓ |
| OTP | - | - | ✓ |
| Order Created | ✓ | ✓ | ✓ |
| Payment Success | ✓ | ✓ | ✓ |
| Driver Assigned | ✓ | - | ✓ |
| Delivery Completed | ✓ | ✓ | ✓ |
| Promo | ✓ | ✓ | ✓ |

Proposal menyebutkan penggunaan WhatsApp Business Daily Broadcast, sehingga WhatsApp menjadi salah satu kanal komunikasi utama untuk notifikasi dan kampanye pelanggan.

# 28. Product Analytics

## Customer Metrics

- DAU

- MAU

- Repeat Order

- Average Basket Size

- Churn Rate

- Lifetime Value (LTV)

## Business Metrics

- Revenue

- Orders per Day

- Orders per Depot

- Delivery SLA

- Cancel Rate

- Refund Rate

## Marketing Metrics

- Campaign Conversion

- Coupon Redemption

- Referral Rate

- Broadcast Open Rate

- Broadcast Conversion

# 29. Release Strategy

## MVP (Release 1)

Features

- Authentication

- Product

- Cart

- Checkout

- Payment

- Delivery

- Depot Dashboard

Target Duration

3 bulan

## Release 2

Features

- Loyalty

- Membership

- Voucher

- Referral

- CRM

Target

+2 bulan

## Release 3

Features

- BI Dashboard

- Franchise Dashboard

- AI Recommendation

- Predictive Analytics

Target

+2 bulan

# 30. Product Roadmap

| Quarter | Deliverables |
| --- | --- |
| Q1 | Core Platform, Customer App |
| Q2 | Depot Management & Delivery |
| Q3 | CRM, Loyalty, Membership |
| Q4 | Analytics, AI, Optimization |

# 31. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low Internet Connection | High | Offline queue & retry |
| Driver GPS Inaccurate | Medium | GPS validation & manual confirmation |
| Payment Gateway Down | High | Multiple payment providers |
| High Order Volume | High | Auto scaling |
| Stock Mismatch | Medium | Real-time inventory synchronization |
| OTP Delivery Failure | High | SMS & WhatsApp fallback |

# 32. Product KPIs

## Operational

- Order Success Rate > 98%

- Delivery SLA < 60 menit

- Payment Success Rate > 99%

- API Availability > 99.9%

## Business

- Repeat Order > 60%

- Monthly Revenue Growth > 15%

- Customer Retention > 80%

- Active Customer Growth > 20%

## Technical

- Crash Rate < 0.5%

- API Response Time < 2 detik

- Error Rate < 1%

- Uptime > 99.9%

# 33. Product Success Criteria

Platform dianggap berhasil apabila:

- Seluruh depot dapat menggunakan sistem secara konsisten.

- Mayoritas transaksi dilakukan melalui aplikasi digital.

- Head Office memperoleh laporan operasional secara real-time.

- Waktu pemrosesan pesanan dan pengiriman berkurang dibanding proses manual.

- Tingkat kepuasan pelanggan meningkat melalui kemudahan pemesanan dan komunikasi.

# 34. Open Questions

Sebelum pengembangan dimulai, beberapa keputusan bisnis perlu dikonfirmasi:

- Apakah satu pelanggan dapat memesan dari beberapa depot dalam satu transaksi?

- Bagaimana aturan pembagian wilayah layanan antar depot?

- Apakah harga produk bersifat global atau dapat berbeda per depot?

- Bagaimana mekanisme royalti untuk depot waralaba?

- Apakah poin loyalitas berlaku di semua depot atau hanya depot tempat transaksi?

- Apakah pembayaran dilakukan secara online, tunai, atau kombinasi keduanya?

- Bagaimana kebijakan retur, penggantian galon, dan refund?

- Apakah driver merupakan pegawai tetap atau mitra?

- Bagaimana integrasi dengan sistem POS atau ERP yang sudah ada (jika ada)?

# 35. Kesimpulan & Rekomendasi

Berdasarkan proposal yang tersedia, HYDROMAT memiliki fondasi bisnis yang kuat berupa jaringan depot dengan model Waralaba dan HKP, serta memanfaatkan WhatsApp Business sebagai kanal komunikasi pelanggan.

Untuk mendukung pertumbuhan bisnis, pengembangan sebaiknya dilakukan bertahap:

- Fase 1: Digitalisasi proses inti (registrasi, pemesanan, pembayaran, pengiriman, dashboard operasional).

- Fase 2: Peningkatan retensi pelanggan melalui loyalty, membership, dan CRM.

- Fase 3: Pengambilan keputusan berbasis data melalui dashboard eksekutif, analitik, dan fitur AI.